# Sprint 1 analysis

## Project analysis

We have discussed the main idea of the business. We have defined the business logic and user stories to be implemented. The requirements have been analyzed and so we designed the data model of the application.

We have implemented a CRUD rest API of the Film entity using Spring. We had set up the frontend environment using React as a framework to develop a Single-Page application and webpack to compile it to be compatible with most browsers.

In the frontend we implemented the view of the films, where you can see, edit, create, and delete them.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Type*** | ***Element*** | ***Assignment*** | ***Sprint*** | ***Worktime*** |
| *Document* | *General description* | *Guillermo Diz*  *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *1* | *1h 30m* |
| *Document* | *User stories* | *Guillermo Diz*  *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *1* | *3h 30m* |
| *Data model* | *Class diagram* | *Guillermo Diz*  *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *1* | *2h* |
| *Data model* | *Business rules* | *Guillermo Diz*  *George Laurentiu Bogdan* | *1* | *30m* |
| *Document* | *Use cases* | *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *1* | *4h 30m* |
| *Backend* | *Environment set-up* | *Guillermo Diz* | *1* | *1h* |
| *Frontend* | *Environment set-up* | *George Laurentiu Bogdan* | *1* | *1h* |
| *Backend - entity* | *ShortFilm* | *Guillermo Diz George Laurentiu Bogdan* | *1* | *8h* |

## Justification

At first the project planning was conceptualized with the whole group, when we defined the bare minimum objectives then we split into pairs, each of them working together to progress in the given task. We would had meetings twice a week to put together what we have achieved and then we would make another iteration until all the task for the sprint were completed.