# Sprint 3 analysis

In this third sprint things have been updated and improved from the second sprint.

First, all user stories and corresponding tests that were not done in sprint 2 have been done. Since several user stories and most of the tests were missing, half of the time of this sprint was spent on these tasks.

Once all this has been completed, work has begun on the third sprint. This time, all the user stories have been completed, although not much time was given to working on the tests of these user stories.

In summary, much progress has been made in the project. Despite the fact that sprint three has not been completed entirely (tests are missing), implementation is quite advanced.

In terms of the grade range we opted for, it would be the last column (<=10). This time we have made up for all the lost time from the previous sprint, so all the user stories that had to be implemented so far are done. Even so, the tests corresponding to the stories of sprint 3 have not been carried out. It is also important to note that one of the A+ proposals was to integrate an alternative technology; in our case we are using Thymeleaf.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Type*** | ***Element*** | ***Assignment*** | ***Sprint*** | ***Worktime*** |
| *Backend – User story* | *H1, H2* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *8h* |
| *Backend – User story* | *H18, H19* | *Guillermo Diz*  *Carmen María Muñoz* | *2* | *8h* |
| *Frontend - View* | *Upload short film* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *1h* |
| *Backend – User story* | *H5* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *3h* |
| *Frontend - View* | *Edit short film* | *Guillermo Diz*  *Carmen María Muñoz* | *2* | *2h* |
| *Backend – User story* | *H7, H9, H13* | *Guillermo Diz*  *Carmen María Muñoz* | *2* | *10h* |
| *Backend – Test* | *H1, H2* | *Guillermo Diz*  *Carmen María Muñoz* | *2* | *7h* |
| *Backend – Test* | *H3* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *6h* |
| *Backend – Test* | *H18, H19* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *4h* |
| *Backend – Test* | *H5* | *Guillermo Diz*  *Carmen María Muñoz* | *2* | *5h* |
| *Backend – Test* | *H7, H9, H13* | *Francisco Rodríguez*  *George Laurentiu Bogdan* | *2* | *4h* |
| *Backend – Test* | *Validator tests* | *Guillermo Diz* | *2* | *1h 30m* |
| *Frontend - View* | *View short film* | *Guillermo Diz*  *George Laurentiu Bogdan* | *3* | *2h* |
| *Backend – User Story* | *H4, H6, H8, H14* | *Guillermo Diz*  *George Laurentiu Bogdan* | *3* | *15h* |
| *Frontend - View* | *User profile* | *Carmen María Muñoz*  *Francisco Rodríguez* | *3* | *7h* |
| *Backend – User story* | *H10, H12, H16* | *Carmen María Muñoz*  *Francisco Rodríguez* | *3* | *14h* |
| *Frontend - View* | *Notifications* | *Guillermo Diz*  *George Laurentiu Bogdan* | *3* | *4h* |
| *Backend – User story* | *H17* | *Guillermo Diz*  *George Laurentiu Bogdan* | *3* | *4h* |
| *Document* | *Sprint analysis* | *Guillermo Diz*  *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *3* | *1h* |
| *Improvement* | *Improve previous sprint* | *Guillermo Diz*  *Carmen María Muñoz*  *Francisco Rodríguez*  *George Laurentiu Bogdan* | *3* | *3h* |